| **CS 360 WEEKLY PROGRESS REPORT** | | | |
| --- | --- | --- | --- |
| **Project Name:** | Contra | | |
| **Client Name:** | Dr. Galloway | **Date:** | 11/4/2021 |
| **Project Phase:** | Sprint 3 | **Week # in Sprint:** | 4 |
| **Project Manager:** | Ethan Moore |  |  |

**Accomplished Last Week:**

Last week we began the database, main menu, and level 1 implementation.

**Planned but not Accomplished Last Week:**

We planned to have level 1, main menu, and database finished but wasn't accomplished.

**Accomplished This Week (Distinguish between group members):**

Will Craddock, Aman Patel, and Ethan Moore:

We each were assigned a part of the project.

Will Craddock: Implementing level 1 (cannons)

Aman Patel: Implement Main Menu and Database (break main menu into different scenes and allow registering and logging into database)

Ethan Moore: Implementing level 1 (character movement, shooting, placing land)

**Planned but not Accomplished This Week:**

Finishing level 1 was planned but not accomplished this week.

**Goals for Next Week:**

Our goal for next week is to complete the integration of the main menu, database, and level 1. Another goal is to have level 1 fully complete.

**Group meetings this week (duration, attendance, reason for meeting):**

Tues - ~1hr, Raymond Craven Library, work on developing main menu database and level 1

Wed - ~3hr, Raymond Craven Library, sync team members work, finish main menu and database integration, complete more of level 1

**Problems/Warnings:**

No problems

| **Group Member Name** | **Signature** |
| --- | --- |
| **Will Craddock** | **Will Craddock** |
| **Paman Patel** | **Paman Patel** |
| **Ethan Moore** | **Ethan Moore** |
|  |  |
|  |  |