| **CS 360 WEEKLY PROGRESS REPORT** | | | |
| --- | --- | --- | --- |
| **Project Name:** | Contra | | |
| **Client Name:** | Dr. Galloway | **Date:** | 12/3/2021 |
| **Project Phase:** | Sprint 4 | **Week # in Sprint:** | 4 |
| **Project Manager:** | Ethan Moore |  |  |

**Accomplished Last Week:**

We completed and presented the sprint 4 slides.

**Planned but not Accomplished Last Week:**

We didn’t accomplish last week finishing the deliverables.

**Accomplished This Week (Distinguish between group members):**

Will Craddock, Aman Patel, and Ethan Moore:

Will Craddock: Implementing software testing checklist and defining and executing validation, verification, and acceptance tests and results (w/ testing plan)

Aman Patel: Implementing defining and executing tests and results (w/ testing plan) and code coverage tests using flow graphs to generate test cases

Ethan Moore: Implementing defining and executing integration tests and results (w/ testing plan), working on defining and executing system tests and results (w/ testing plan)

**Planned but not Accomplished This Week:**

We planned to start implementing the testing plans but didn't accomplish this week.

**Goals for Next Week:**

Our goals for next week include finishing the testing implementation and deliverables.

**Group meetings this week (duration, attendance, reason for meeting):**

Monday : Library, ~1 hours, Finishing Slides.

Next Monday : Library, ~1 hour, Finish Implementation and deliverables.

**Problems/Warnings:**

No problems

| **Group Member Name** | **Signature** |
| --- | --- |
| **Will Craddock** | **Will Craddock** |
| **Paman Patel** | **Paman Patel** |
| **Ethan Moore** | **Ethan Moore** |
|  |  |
|  |  |