| **CS 360 WEEKLY PROGRESS REPORT** | | | |
| --- | --- | --- | --- |
| **Project Name:** | Contra Remake | | |
| **Client Name:** | Dr. Galloway | **Date:** | 9/3/21 |
| **Project Phase:** | Sprint 1 | **Week # in Sprint:** | 2 |
| **Project Manager:** | Ethan Moore |  |  |

**Accomplished Last Week:** Parts of the Draft

**Planned but not Accomplished Last Week:** Presentation content

**Accomplished This Week (Distinguish between group members):**

Ethan Moore: Worked on Draft

Aman Patel: Worked on Draft

Will Craddock: Worked on Draft

**Planned but not Accomplished This Week:** Presentation content, Finish Draft

**Goals for Next Week:** Finish the presentation and the Draft.

**Group meetings this week (duration, attendance, reason for meeting):**

Tuesday (Discord) - ~ 45 mins - Work on Draft

Thursday (Raymond Cravens Library) - ~ 1hr 30 - Work on Draft / Discuss aspects of project / Plan presentation content

**Problems/Warnings:**

No warnings or problems currently.

| **Group Member Name** | **Signature** |
| --- | --- |
| **Ethan Moore** | **Ethan Moore** |
| **Aman Patel** | **Aman Patel** |
| **Will Craddock** | **Will Craddock** |
|  |  |
|  |  |